## Slide 1: Topics:
Agile definition
Roles of agile model
Advantages & disadvantages
12 principles
Agile characteristics
Definition of scrum
Values
Principles of scrum
Define Kanban
Principles of Kanban

## Slide 2: Definition Of Agile:
Agile model is a combination of iterative and incremental process models with focus on process adaptability and customer satisfaction by rapid delivery of working software product. Agile model breaks the product into small incremental builds. These builds are provided in iterations.

## Slide 3: Roles of Agile Model:
The two types of agile model are:
SCRUM MASTER
PRODUCT OWNER

## Slide 4: Scrum Master:
A scrum master is a facilitator for an agile development team. They are responsible for managing the exchange of information between team members. Scrum is a project management framework that enables a team to communicate and self-organize to make changes quickly, in accordance with principles.

## Slide 5: Project owner:
The agile project owner is the point person on the product development team, using their high-level perspective to define goals and create a vision for development projects.

## Slide 6: Advantages:
Satisfied customers
01
Improved quality
02
Better communication
03
Reduced risk
04
Predictability
05
Adaptability
06
Changes will be occurred frequently
07

## Slide 7: Disadvantages:
Poor resource planning
Limited documentation
Fragmented output
No finite end
Difficult measurement

## Slide 8: 12 Principles Of Agile:
Customer satisfaction
Welcome changing
Deliver working software frequently
Collaboration
Motivation
Face-face conversation.

## Slide 9: ss
Working software
Maintain a constant pace
Monitoring
Simplicity
Self-organised teams
Review the work regularly

## Slide 10: Characteristics of Agile:
Agile development releases and fixed-length iterations.
Adaptive planning
Value-driven development
Continues testing
Multi-level planning
Face – face communication
Feedback loop

## Slide 11: SCRUM
Definition:
Scrum is a lightweight framework that helps people, teams and organizations generate value through adaptive solutions for complex problems.

## Slide 12: Values:
The 5 scrum values are
Commitment
Focus
Respect
Courage
Openness

## Slide 13: Principles of scrum:
The five(5) principles of scrum are :
Rapid feedback
Assume simplicity
Incremental changes
Embrace change
Quality work

## Slide 14: KANBAN
DEFINITION:
Kanban is a workflow management method that helps organizations manage and improve work systems. Learn how to visualize work and improve efficiency with Kanban.

## Slide 15: Principles of Kanban:
The four(4) principles of Kanban:
Visualize workflow.
Limit work in progress.
Focus on flow
Continuous improvement.

## Slide 16: THANK YOU