## Slide 1
CONTENTS
AGILE METHODOLOGY
ROLES IN AGILE
ADVANTAGES AND DISADVANTAGES OF AGILE METHODOLOGY
PRINCIPLES OF AGILE MANIFESTO
AGILE CHARACTERISTIC
SCRUM
PRINCIPLES OF KANBAN
EXTREME PROGRAMMING
PRINCIPLES AND VALUES OF EXTREME PROGRAMMING

## Slide 2
Agile Methodology:
An agile methodology is an iterative approach to software development. Each iteration of agile methodology takes a short time interval of 1 to 4 weeks. The agile development process is aligned to deliver the changing business requirement. It distributes the software with faster and fewer changes.
The single-phase software development takes 6 to 18 months. In single-phase development, all the requirement gathering and risks management factors are predicted initially.
The agile software development process frequently takes the feedback of workable product. The workable product is delivered within 1 to 4 weeks of iteration

## Slide 3
Roles in Agile:
.There are two different roles in a Agile methodology. These are the Scrum Master and Product Owner.
1. Scrum Master
The Scrum Master is a team leader and facility provider who helps the team member to follow agile practices, so that the team member meets their commitments and customers requirements. The scrum master plays the following responsibilities:
They enable the close co-operation between all the roles and functions.
They remove all the blocks which occur.
They safeguard the team from any disturbances.
They work with the organization to track the progress and processes of the company.
2. Product Owner
The Product Owner is one who runs the product from a business perspective. The Product Owner plays the following responsibilities:

## Slide 4
He defines the requirements and prioritizes their values.
He sets the release date and contents.
He takes an active role in iteration and releasing planning meetings.
He ensures that the team is working on the most valued requirement.
He represents the voice of the customer.
He accepts the user stories that meet the definition of done and defined acceptance criteria.
Advantages of Agile Methodology
Customer satisfaction is rapid, continuous development and delivery of useful software.
Customer, Developer, and Product Owner interact regularly to emphasize rather than processes and tools.
Product is developed fast and frequently delivered (weeks rather than months.)
A face-to-face conversation is the best form of communication.
It continuously gave attention to technical excellence and good design.
Daily and close cooperation between business people and developers.
Regular adaptation to changing circumstances.
Even late changes in requirements are welcomed.

## Slide 5
Principle of Agile Manifesto
Customer Satisfaction: Manifesto provides high priority to satisfy the costumer's requirements. This is done through early and continuous delivery of valuable software.
Welcome Change: Making changes during software development is common and inevitable. Every changingrequirement should be welcome, evenin the late development phase. Agile process works to increase the customers' competitive advantage.
Deliver the Working Software: Deliver the working software frequently, ranging from a few weeks to a few months with considering the shortest timeperiod.
Collaboration: Business people (Scrum Master and Project Owner) and developers must work together during the entire life of a project development phase.
Motivation: Projects should be build around motivated team members. Provide such environment that supportsindividual team members and trust them. It makes them feel responsible for gettingthe job donethoroughly.
Disadvantages of Agile methodology:
It is not useful for small development projects.
There is a lack of intensity on necessary designing and documentation.
It requires an expert project member to take crucial decisions in the meeting.
Cost of Agile development methodology is slightly more as compared to other development methodology.
The project can quickly go out off track if the project manager is not clear about requirements and what outcome he/she wants.

## Slide 6
6.Face-to-face Conversation: Face-to-face conversation betweenScrum Master anddevelopment team and between the Scrum Master and customers for the most efficient and effective method of conveying information to and within a development team.
7.Measure the Progress as per the Working Software: The working software is the key and primary measure of the progress.
8.Maintain Constant Pace: The aim of agile development is sustainable development. All the businesses and users should be able to maintain a constant pace with the project.
9.Monitoring: Pay regular attention to technical excellence and good design to maximize agility.
10.Simplicity: Keep things simple and use simple terms to measure the work that is not completed.
11.Self-organized Teams: The Agile team should be self-organized. They should not be depending heavily on other teams because the best architectures, requirements, and designs emerge from self-organized teams.
12.Review the Work Regularly: The work should be reviewed at regular intervals, so that the team canreflect on how to become more productive and adjust its behavior accordingly.

## Slide 7
Agile Characteristics
The product developed under agile methodology has seen several important characteristics that are given below.
Agile Development Releases and Fixed-Length Iterations
Agile Development Delivers-Working, Tested Software
Value-Driven Development
Continuous (Adaptive) Planning
Multi-Level Planning in Agile Development
Relative Estimation
Emergent Feature Discovery
Continuous Testing
Continuous Improvement
Small, Cross-functional Teams

## Slide 8
Scrum:
Scrum is a framework that helps agile teams to work together. Using it, the team members can deliver and sustain the complex product. It encourages the team to learn through practice, self-organize while working on the problem. Scum is a work done through the framework and continuously shipping values to customers.
It is the most frequent software that is used by the development team. Its principle and lessons can be applied to all kinds of teamwork. Its policy and experiences is a reason of popularity of Scrum framework. The Scrum describes a set of tools, meetings, and roles that help the teams structure. It also manages the work done by the team
Kanban
Kanban is a popular framework which is used to implement agile software development. It takes real time communication of capacity and complete transparency of work. The work items are represented in a kanban board visually, allowing team members to see the state of every piece of work at any time.

## Slide 9
PRINCIPLES OF KANBAN
Visualize
Limit work in progress
Manage flow
Make policies explicit
Implement feedback loops
Improve collaboratively,evolve experimentally

## Slide 10
Extreme Programming (XP)
Extreme programming is a software development methodology that’s part of what’s collectively known as agile methodologies. XP is built upon values, principles, and practices, and its goal is to allow small to mid-sized teams to produce high-quality software and adapt to evolving and changing requirements.

## Slide 11
PRINCIPLES AND VALUES OF EXTREME PROGRAMMING
Values of Extreme Programming
Communication
Simplicity
Feedback
      Respect
Courage
PRINCIPLES OF EXTREME PROGRAMMING
Rapid feedback
Assumed simplicity
Incremental changes
Embracing change
Quality work